DEVELOPER ACTION LIST

3×3 Symbol Match Instant Game — Build Checklist

Document Version 1.0  |  Companion to the Game Developer Specification

This checklist breaks the Game Developer Specification into actionable build tasks across 8 phases. Each task lists an acceptance condition so it can be marked done with confidence, plus a suggested owner and priority — adjust both to match your team's structure.

PHASE 0 — Setup & Planning

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Confirm Par Sheet is final and approved | Winner counts, prize amounts, RTP (75.0%), and totals are locked and signed off before any code targets them. | Eng Lead | High |
| ☐ | Set up project repo, environments, and CI pipeline | Dev / Staging / Production environments provisioned; CI runs unit tests on every commit. | DevOps | High |
| ☐ | Set up secrets management for RNG seeds and HMAC keys | Secrets stored in a dedicated manager (e.g. Vault/KMS), never in source control. | DevOps | High |
| ☐ | Define batch/ticket database schema per Developer Specification §3 | Schema reviewed against Ticket Record and Symbol Config field tables. | Backend | High |

PHASE 1 — Par Sheet Ingestion & Configuration

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Build Par Sheet ingestion module | Loads symbol_id, prize_amount, target_winner_count from an approved config file/workbook export; rejects if totals don't reconcile. | Backend | High |
| ☐ | Implement tier configuration validation | Engine refuses to run if Σ target_winner_count > total_tickets or any tier is missing a prize_amount. | Backend | High |
| ☐ | Write reconciliation utility | Given a generated batch, outputs realized tier counts, total payout, and RTP for comparison to the Par Sheet. | Backend | High |

PHASE 2 — RNG & Ticket Generation Engine

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Select and integrate CSPRNG / certified RNG source | RNG choice documented; not a default non-cryptographic PRNG. Seeded per batch from OS entropy. | Backend | High |
| ☐ | Implement buildWinningGrid(symbol, rng) | Places target symbol in ≥ 3 of 9 cells; fills remainder so no other symbol reaches count ≥ 3. | Backend | High |
| ☐ | Implement buildLosingGrid(rng) | Fills all 9 cells so every symbol's count ≤ 2. | Backend | High |
| ☐ | Implement batch pool assembly | Concatenates all tier winning grids + losing grids into a single pool of total_tickets records. | Backend | High |
| ☐ | Implement cryptographic shuffle (Fisher-Yates + CSPRNG) | Pool order is unpredictable; passes randomness/independence testing (runs test). | Backend | High |
| ☐ | Implement serial number assignment | Sequential, unique serials assigned post-shuffle; uniqueness enforced at DB layer. | Backend | Medium |
| ☐ | Run reconciliation on first full test batch | 1,000,000-ticket test batch matches Par Sheet exactly on all 9 tiers, total payout, and RTP. | Backend / QA | High |

PHASE 3 — Validation & Claim Service

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Implement validation_number generation (HMAC-based) | HMAC-SHA256 over {ticket_id, batch_id, prize_tier} with a per-batch secret key; not derivable from serial_number. | Backend | High |
| ☐ | Build Validation Service (/v1/validate) | Given a validation_number, returns win status, prize amount, and eligibility without exposing the secret key. | Backend | High |
| ☐ | Build Claim endpoint (/v1/tickets/{id}/claim) | Idempotent per validation_number; second claim attempt returns an already-claimed response, does not pay twice. | Backend | High |
| ☐ | Add rate limiting and attempt logging on validation endpoint | Repeated/failed validation attempts are logged and rate-limited to deter brute-force guessing. | Backend / Security | High |
| ☐ | Implement void/expired ticket handling | Tickets flagged void or past the claim period fail validation with an appropriate status. | Backend | Medium |

PHASE 4 — Front-End / Ticket Rendering

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Build ticket reveal UI (3×3 grid) | Grid renders using icon_ref assets from Symbol Config; matches Game Rules document visuals. | Frontend | Medium |
| ☐ | Wire reveal action to /v1/tickets/{id}/reveal | Win/loss and prize amount are taken only from the API response, never computed client-side. | Frontend | High |
| ☐ | Implement win/loss display states | Winning tickets clearly show matched symbol and prize amount; losing tickets show a clear non-winning state. | Frontend | Medium |
| ☐ | Add accessibility support | Screen-reader text equivalents for each symbol and for the win/loss result; keyboard navigable. | Frontend | Medium |
| ☐ | QA visual pass against Game Rules document | Prize chart, symbol icons, and odds displayed to players match the approved Game Rules doc exactly. | Frontend / QA | Medium |

PHASE 5 — Security & Compliance

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Encrypt data at rest | Ticket table and secret keys encrypted; validation_number and HMAC keys field-level encrypted or in a secrets store. | Security / DevOps | High |
| ☐ | Enforce TLS 1.2+ on all API traffic | Verified via automated scan; no endpoint reachable over plain HTTP. | DevOps | High |
| ☐ | Implement role-based access control | Only the Generation Engine can write outcome fields; Validation Service is read-only on outcome data. | Backend / Security | High |
| ☐ | Add audit logging for admin actions | Batch generation, manual voids, and manual claims logged with actor identity and timestamp. | Backend | Medium |
| ☐ | Schedule external penetration test | Full pen test completed and critical/high findings remediated before first production batch. | Security | High |

PHASE 6 — QA & Testing

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Unit tests: grid builders | Tests assert no multi-symbol ≥ 3 conflicts and correct ≤ 2 constraint on losing grids. | QA / Backend | High |
| ☐ | Statistical validation on full test batch | 1,000,000-ticket batch matches Par Sheet tier counts and 75.0% RTP with zero variance. | QA | High |
| ☐ | Randomness testing on shuffle & filler symbols | Chi-squared / runs test show no detectable pattern in shuffle order or filler distribution. | QA | Medium |
| ☐ | Load test Validation Service | Service meets p95 < 300ms and 99.9% uptime target under expected peak concurrent load. | QA / DevOps | Medium |
| ☐ | Security tests: brute force, replay, duplicate claim | Automated attempts to guess validation numbers or double-claim are blocked and logged. | Security / QA | High |
| ☐ | End-to-end lifecycle test | Full path generate → shuffle → reveal → validate → claim → reconcile passes with no manual intervention. | QA | High |

PHASE 7 — Deployment & Launch

| Done | Task | Acceptance Criteria / Notes | Owner | Priority |
| --- | --- | --- | --- | --- |
| ☐ | Stage a full production-size batch in staging | 1,000,000-ticket batch generated and reconciled in a staging environment identical to production. | DevOps | High |
| ☐ | Sign-off review against Acceptance Criteria (Dev Spec §12) | All AC-1 through AC-8 confirmed passing and documented before production release. | Eng Lead / QA Lead | High |
| ☐ | Set up production monitoring and alerting | Alerts on validation error rate spikes, claim anomalies, and service uptime/latency thresholds. | DevOps | Medium |
| ☐ | Generate first production batch | Batch generated, reconciled against Par Sheet, and marked ready per Developer Specification §5 step 7. | Backend / Eng Lead | High |
| ☐ | Post-launch reconciliation review | Realized production batch totals compared against Par Sheet and Game Specification within 48 hours of launch. | Eng Lead | Medium |